Here’s my full understanding—clean, step-by-step, with ownership and acceptance checks. No code, just the plan.

# Where we are

- Phase 1 (UI acceptance) is done: the page builds a standard range-runner command; you verified it by running August.

- We are now executing Phase 2 from your roadmap: introduce a tiny parameter helper tied to the UI. (Phase 2 precedes Phase 3 and Phase 4 feature modules.)

# Phase 2a — Read-only helper (this version)

Goal: UI can read parameters from scenarios.json; editing controls are visible but “Apply” is disabled.

- Helper behavior:

  - GET /current returns allowed fields for the active scenario (initially: top, later price_min, price_max).

  - No write endpoints yet; no files change.

- UI changes:

  - Add a Parameters panel with three columns: Current (from /current), Proposed (inputs), Preview After (computed client-side).

  - Buttons: Load Current (calls /current), Preview (local validation), Apply (disabled with tooltip).

  - Keep the existing Copy Run flow unchanged (dates on CLI).

- Ownership:

  - Claude: implement the panel + wire GET /current; show Apply as disabled.

  - ChatGPT: guardrails and review.

  - Copilot: small type/import fixes if any.

- Acceptance: Page shows Current → Proposed → Preview accurately; no file writes occur.

- Version tag suggestion: v0.7.9.5-ui-readOnlyHelper.

# Phase 2b — Enable writes (start with ONE field: top)

Goal: Safely apply a single parameter change with automatic backup; then run the same August range to confirm plumbing.

- Allow-list (first write): top only.

- Helper behavior:

  - POST /patch?dry_run=1 validates and returns “After” (no disk write).

  - POST /patch?apply=1 performs atomic write to config/scenarios.json and creates a timestamped backup (e.g., scenarios.YYYY-MM-DDTHH-mm-ss.bak.json). (This backup behavior is explicitly called for in Phase 2.)

- UI changes:

  - Enable Apply only for top; others remain disabled/greyed.

  - Show the backup filename after a successful Apply.

  - Keep Copy Run as is.

- Test loop:

  - Load Current; Preview a small top change (e.g., 3).

  - Apply → confirm backup notice → Copy Run → run August again.

  - Optionally try top=5, repeat. Save each summary CSV.

- Acceptance: No crashes; JSON shows the new top; runs complete; summaries written. (This step’s goal is plumbing, not profit lift.)

- Version tag suggestion: v0.7.9.5 (or v0.7.9.6 if you prefer to keep the read-only tag separate).

# Phase 3 — Add more standard params (incrementally)

Goal: Expand the same helper/UI to a few more simple parameters—one at a time, each with its own run + tag.

- Order (recommendation):

  - price_min, then price_max (validate price_min ≤ price_max)

  - gap_min, then gap_max

  - min_rvol_open

- Process (repeat per field):

  - Enable that single field in the allow-list and UI.

  - Preview → Apply (backup) → Run the same August window → archive summary CSV → tag.

- Roadmap alignment: This is exactly Phase 3’s mandate—extend to gap_min, gap_max, min_rvol_open, each verified with the same range.

# Phase 4 — Feature modules (only after Phase 2/3 are solid)

Goal: Begin feature toggles behind config flags (default OFF), with tiny guarded checks in strategy.py.

- First up: Green-Streak (minute), then Micro-Continuation (1s), etc.

- Acceptance rule: keep only if a feature achieves ≥ +3 pp win-rate or ≥ +0.2R expectancy, or PF ≥ 1.2 with positive PnL lift, measured on the fixed date window.

- Roadmap reference: Feature Modules list and Profit-Tuning Loop.

# Roles (re-confirmed)

- ChatGPT: architecture, guardrails, acceptance criteria, version discipline.

- Claude: UI components + (later) helper wiring, following the spec; readability-only passes when asked.

- Copilot: tiny IDE completions/fixes; repetitive refactors.

# Minimal artifacts to save each step

- Updated scenarios.json (with backup file auto-created on each Apply).

- Range summary CSV (copy to Docs\\baselines\\...).

- A short note in your version doc: what changed, command used, summary metrics.

# The very next action (today)

- Proceed with Phase 2a (read-only): Claude adds the Parameters panel with GET /current, Apply disabled.

  - You confirm the panel displays Current, accepts Proposed, shows Preview (client-side), and leaves files untouched.

Once that’s confirmed, we enable writes for top only (Phase 2b) and run the August window again to validate the plumbing—then proceed parameter-by-parameter.