# Midas_V2 v0.4.7.9.1 — JSON-First + Web UI Plan (Updated)

Date: 2025-11-07
Author: Project Midas_V2 (ChatGPT co-pilot & Malcolm)

## Definition: A/B Testing

Throughout this document, A and B refer to the standard experimental testing format used in profitability evaluation:

- A (Baseline): The feature or gate is OFF, representing the current or previous stable configuration.

- B (Feature): The feature or gate is ON, representing the new logic, filter, or strategy being tested.

Both runs (A and B) are executed on the same dates and universe of symbols to ensure a fair comparison.
A feature is accepted only if B demonstrates a measurable lift under the following criteria:

- Win Rate improves by ≥ +3 percentage points, or

- Profit Factor (PF) ≥ 1.2 with higher total PnL, or

- Expectancy increases by ≥ +0.2R.

## 0) Executive Summary

We are stabilizing the Cameron-style Midas_V2 backtester under a JSON-first, date-only CLI model and preparing for a gradual Web UI rollout. The purpose of this release (v0.4.7.9.1) is to document the architecture shift, the new testing discipline, and a phased roadmap of features — both Cameron staples and profitability enhancers.

## 1) From v0.4.7.9 to v0.4.7.9.1

- Schema fixed: config/config_models.py now recognizes flat top-level momentum fields (rise_bars, green_body_min, require_macd_rise, macd_rise_bars).

- Unit tests: Green-streak and MACD-rising gates each pass 8/8 deterministic tests.

- Problem solved: CLI feature flags and internal defaults caused confusion. We now enforce JSON as the only configuration source.

- CLI simplified: Only controls dates and scenario name. Runners echo the momentum settings read from JSON.

## 2) Guiding Principles

- JSON is the Boss: All features are configured in config/scenarios.json.

- CLI = Dates Only: Use --date or --start/--end plus --scenario. No feature flags.

- Web UI = JSON Programmer: The Web UI writes feature values to JSON, then invokes the date-only CLI.

- A/B Testing:

  - A (Baseline) = Feature OFF

  - B (Feature) = Feature ON
Both run over identical date ranges. Keep the feature only if WR +≥3 pp or PF ≥ 1.2 with PnL↑ or Expectancy +≥ 0.2 R.

- Echo for Transparency: Each run prints:
[CFG] scenario=B momentum: rise_bars=3 green_body_min=0.22 macd_rise_bars=2 require_macd_rise=True

## 3) Canonical Commands (dates only)

# Single-day run

python scripts\run_day_simple.py --date YYYY-MM-DD --scenario B

# Range run (non-catalyst)

python scripts\run_range_and_summarize.py --start YYYY-MM-DD --end YYYY-MM-DD --scenario B

# Range run (catalyst)

python scripts\run_catalyst_range_and_summarize.py --start YYYY-MM-DD --end YYYY-MM-DD --scenario B

All other knobs live in JSON.

## 4) Web UI — Stage Plan

| Stage | Feature | Purpose |
| --- | --- | --- |
| 1 | Momentum bundle (Green-Streak + MACD) | Core confirmation gates; verify lift. |
| 2 | Candle Snapshots (before / after) | Diagnostic layer; print chart PNGs per trade to debug features visually. |
| 3 | Catalysts (multi-source) | Integrate Polygon + Finnhub/Benzinga; normalize scores, apply deny lists. |
| 4 | Adaptive Sizing | Risk-tier logic, daily cap, Kelly-lite multipliers. |
| 5 | Micro Continuation (1-second) | Confirm continuation with micro-bars; refine entries. |
| 6 | Bollinger / Regime / Execution Quality | Context filter + latency & slippage tracking for expectancy gain. |

Each stage adds JSON keys and a corresponding UI tab. The Web UI writes JSON → calls CLI → displays WR/PnL/PF and (for A/B) both results side-by-side.

Upcoming (v0.4.7.9.2): The Web UI will introduce an A/B toggle panel for Green-Streak and MACD. Users can set both ON/OFF, pick date ranges, and execute paired backtests with one click.

## 5) Candle Printing (Stage 2)

- Why now: Immediate visual feedback accelerates debugging of Green-Streak, MACD, and future modules.

- Implementation:

  - Fields: snap_pre_bars, snap_post_bars, snapshot_enabled (bool).

  - Strategy saves PNGs to out/<date>/<symbol>/snaps/.

- Usage: Toggle via JSON or UI; backtester prints candle sequences around each entry/exit.

## 6) Catalyst Expansion (Stage 3)

- Add secondary news source (Finnhub, Benzinga, or FMP).

- JSON fields:

- "news_sources": ["polygon", "finnhub"],

- "news_weight": {"polygon":1.0, "finnhub":0.8}

- Normalize scores, merge feeds, apply deny-lists (neg_terms, China tickers).

- UI controls: require-news toggle, min-score, source weights.

## 7) Execution Quality & Latency (Stage 6)

- Metrics logged per trade:

  - order_sent_ts, fill_ts → latency (ms)

  - requested_price vs filled_price → slippage

  - spread_at_entry, broker_response_time

- Goals:

  - Feed latency/slippage into Adaptive Sizing.

  - Compare brokers (Alpaca vs Lightspeed vs IBKR).

  - Display histograms in UI under “Execution Quality”.

## 8) Collaboration Roles and Tool Choice

| Tool | Role | Why |
| --- | --- | --- |
| ChatGPT | Architecture, specs, Change-Request drafting, validation logic, interpretation of A/B results. | Maintains version discipline and reproducibility. |
| Claude | Code generation per CR (schema patches, toggles, pytest units, Streamlit pages). | Best at Streamlit / Python integration; follows CR precisely. |
| Gemini | Optional UI scaffolding (React/Next.js, visualization, styling). | Strong at visual polish but tends to guess schema; use after Claude’s backend is proven. |

Best practice:
Start with Claude for functional Streamlit prototype — it reads our schema and generates a reliable working page that writes JSON and calls CLI. Once workflow is stable, let Gemini or a designer enhance visuals (React/Next.js skin) without touching logic.

This “function first, visuals later” approach matches what the most profitable Cameron projects follow: it delivers a working control panel early while keeping configuration stable.

## 9) Next Version (v0.4.7.9.2)

- Implement the Web UI toggle panel for Green-Streak and MACD (A/B OFF→ON).

- Execute first A/B for Momentum OFF→ON (Aug-05→07).

- Evaluate WR/PnL/PF vs baseline.

- If profitable, retain momentum and add Candle Snapshots (Stage 2) next.

## 10) Git & Archival Steps

git add -A

git commit -m "v0.4.7.9.1: JSON-first policy + Web UI staged roadmap (updated)"

git tag -a v0.4.7.9.1 -m "JSON-first; date-only CLI; Stage plan with Candle Printing and multi-source catalysts"

git push

git push --tags

Copy this document to:

Docs/versions/Midas_V2_v0.4.7.9.1_roadmap_UPDATED.md

Docs/versions/Midas_V2_v0.4.7.9.1_roadmap_UPDATED.docx

Store both on the USB backup.

Summary: v0.4.7.9.1 formalizes the JSON-first policy, locks CLI to date-only, and defines a six-stage profitability roadmap beginning with the Momentum bundle and early Candle Printing diagnostics. Future versions will execute A/B testing stage-by-stage, integrate multi-source catalysts, adaptive sizing, microstructure gates, and latency tracking — all driven by a simple, web-based interface that edits JSON and runs the same trusted CLI backtesters.